RUST DISTRIBUTED WEB VULNERABILITY SCANNER Development Roadmap · 3-Version Plan V1 MVP → V2 Core → V3 Full

# Overview

This document breaks the scanner into three independently shippable versions. Each version is self-contained — you can stop after any version and have a useful, working tool. Later versions extend earlier ones without requiring rewrites.

| Feature | V1 — MVP | V2 — Core | V3 — Full |
| --- | --- | --- | --- |
| Architecture | Single process | Coordinator + Workers | Coord + Workers + Dashboard |
| Vulnerability Modules | 2 (XSS, Headers) | 4 (+SQLi, DirEnum) | 7+ (+JWT, GraphQL, Subdomains) |
| Storage | In-memory HashMap | PostgreSQL | PostgreSQL + S3 |
| Task Queue | None | Redis (BRPOP) | Redis / NATS |
| Worker Scaling | None | Horizontal (manual) | Kubernetes auto-scale |
| Web Dashboard | None | None | React + WebSocket |
| Authentication | None | None | JWT bearer tokens |
| Rate Limiting | None | None | Per-target + per-IP |
| PDF Reports | None | None | Auto-generated |
| Screenshots | None | None | Chromium headless |
| Estimated Dev Time | 1-2 weeks | 3-4 weeks | 6-8 weeks |

VERSION 1 Single-Node MVP Build fast, validate core concepts

Goal: Get a working scanner on a single machine with minimal infrastructure. Validate the detection logic and API contract before investing in distribution.

## What to Build

1. Single-Node HTTP Scanner

- One binary — coordinator and worker in the same process

- Accept a target URL via a simple REST API

- Run vulnerability modules sequentially

- Return JSON results — no database needed yet

2. Crawler Engine (Basic)

- Fetch HTML pages with reqwest

- Parse links with scraper

- BFS up to configurable depth (default: 2)

- Deduplicate URLs in-memory (HashSet)

3. Vulnerability Modules (2 modules)

| Module | What to Detect | Method |
| --- | --- | --- |
| xss.rs | Reflected XSS in query params | Inject payload, check response body |
| headers.rs | Missing security headers | Check response headers against allow-list |

4. Minimal REST API

| Endpoint | Description |
| --- | --- |
| POST /scan/start | Submit a target URL, receive a scan_id |
| GET /scan/{id} | Poll status (pending / running / done) |
| GET /scan/{id}/results | Fetch JSON findings array |

## Tech Stack

| Crate | Purpose | Notes |
| --- | --- | --- |
| tokio | Async runtime | Use single-threaded for simplicity |
| reqwest | HTTP client | With cookie store |
| axum | REST API | Keep to 3 routes only |
| scraper | HTML parsing | Link extraction |
| serde_json | Serialization | Results as JSON |

| Storage | In-memory HashMap — no database in V1 |
| --- | --- |

| Queue | None — single process, sequential execution |
| --- | --- |

## Project Structure

rust-distributed-scanner/ src/ main.rs ← entry point + Axum routes scanner.rs ← orchestrates crawl + module runs crawler.rs ← BFS link discovery modules/ xss.rs ← reflected XSS checks headers.rs ← security header checks models.rs ← shared structs (ScanJob, Finding) Cargo.toml

## Acceptance Criteria

- POST /scan/start returns a scan_id within 200ms

- Scanner finds reflected XSS on a local test app (e.g. DVWA)

- Scanner detects missing Content-Security-Policy header

- GET /scan/{id}/results returns a valid JSON array

- Full scan of a 10-page site completes in under 30 seconds

## Intentionally Excluded

- No database — all state in memory

- No worker nodes — single process only

- No dashboard UI — API responses only

- No SQL injection module yet (false-positive risk)

- No rate limiting or auth

VERSION 2 Distributed Core Add persistence, queues, and parallel workers

Goal: Introduce the coordinator/worker split, a task queue, and a database. Support multiple workers running scans in parallel.

## What to Build

1. Coordinator Service (Separate Crate)

- Manages scan jobs and tracks status in PostgreSQL

- Publishes URL tasks to a Redis queue (LPUSH/BRPOP)

- Collects results posted back by workers

- Exposes the full REST API from V1 plus /workers/status

2. Worker Service (Separate Crate)

- Stateless binary — pull tasks from Redis, process, push results

- Runs crawler + all enabled modules per task

- Heartbeats every 10 seconds to coordinator

- Horizontally scalable: cargo run multiple instances

3. Vulnerability Modules (4 modules total)

| Module | What to Detect | Method |
| --- | --- | --- |
| xss.rs | Reflected XSS | Carried over from V1 |
| headers.rs | Missing sec headers | Carried over from V1 |
| sqli.rs | Error-based SQL injection | Error string detection in response |
| dir_enum.rs | Hidden directories | Wordlist brute-force with rayon |

4. Database Schema

| Table | Key Columns |
| --- | --- |
| scans | id, target, status, started_at, completed_at |
| findings | id, scan_id, url, vulnerability, severity, payload, evidence |
| workers | id, address, last_seen, tasks_completed |

5. Enhanced API

| Endpoint | Description |
| --- | --- |
| POST /scan/start | Create scan job, seed queue with root URL |
| GET /scan/{id} | Status + progress percentage |
| GET /scan/{id}/results | Paginated findings (severity sort) |
| GET /workers/status | List connected workers and health |

## Tech Stack Additions

| Crate / Tool | Purpose | Notes |
| --- | --- | --- |
| sqlx | Async PostgreSQL | Compile-time query checks |
| redis | Task queue | BRPOP for blocking worker pull |
| rayon | Parallel dir enum | CPU-bound wordlist scanning |
| uuid | Scan/task IDs | v4 UUIDs |
| tokio::time | Worker heartbeats | interval() loop |
| Docker Compose | Local infra | postgres + redis services |

## Project Structure

rust-distributed-scanner/ coordinator/ src/ main.rs ← Axum server + DB pool init api/ ← route handlers scheduler.rs ← task publishing + result collection worker/ src/ main.rs ← task poll loop + heartbeat crawler.rs ← BFS (carried from V1) scanner.rs ← module runner modules/ ← shared crate (workspace member) src/ xss.rs sqli.rs dir_enum.rs headers.rs common/ src/ models.rs ← shared Task, Finding structs messaging.rs ← Redis helpers docker-compose.yml Cargo.toml ← workspace

## Acceptance Criteria

- 3 workers can run in parallel without duplicate task processing

- Results persist across process restarts (PostgreSQL)

- sqli.rs detects error-based injection on a test app

- dir_enum.rs finds /admin and /.git on a local target

- Worker failure (kill -9) does not lose in-flight tasks (Redis TTL)

- Scan progress percentage updates in real time via GET /scan/{id}

## Upgrade Notes from V1

- Move models.rs to common/ crate — no logic changes

- Replace in-memory HashMap with sqlx queries

- Wrap module calls in tokio::spawn for async isolation

- Re-use crawler.rs with minor refactor to emit tasks to queue

VERSION 3 Production-Ready Full System Dashboard, advanced modules, and ops-ready deployment

Goal: Ship a production-grade system with a web dashboard, advanced detection modules, rate limiting, authentication, and optional Kubernetes orchestration.

## What to Build

1. Web Dashboard

- Real-time scan progress with WebSocket push (axum::extract::ws)

- Severity-categorized findings table (HIGH / MEDIUM / LOW)

- Historical scans with timeline and diff view

- One-click PDF report export

- Tech: React + Vite frontend served from coordinator

2. Advanced Vulnerability Modules

| Module | Detection Target | Technique |
| --- | --- | --- |
| xss.rs | DOM + Stored XSS | Headless browser via chromiumoxide |
| sqli.rs | Time-based blind SQLi | Sleep payload + response timing |
| jwt.rs | Weak JWT signing | none alg, weak secret brute-force |
| graphql.rs | Introspection + injection | Schema dump + field fuzzing |
| subdomains.rs | Subdomain enumeration | DNS wordlist + certificate CT logs |

3. Rate Limiting & Politeness

- Per-target request rate cap (configurable req/s in scan config)

- Respect robots.txt — parse and honour Disallow rules

- Exponential backoff on 429 / 5xx responses

- Concurrent domain cap to prevent target overload

4. Authentication & Multi-Tenancy

- JWT-based API authentication (login → bearer token)

- Per-user scan isolation — users see only their scans

- Role-based access: Admin can view all scans and worker status

5. Screenshot Capture

- Chromium headless screenshot of pages with HIGH findings

- Screenshots stored in object storage (S3 / MinIO)

- Embedded in PDF reports and dashboard finding cards

6. ML Anomaly Detection (Optional)

- Baseline response profiles per endpoint during crawl

- Flag statistically anomalous responses as potential findings

- Implemented as a separate ml_filter.rs post-processing step

## Tech Stack Additions

| Crate / Tool | Purpose | Notes |
| --- | --- | --- |
| chromiumoxide | Headless browser | DOM XSS + screenshots |
| tower_governor | Rate limiting | Per-IP + per-target |
| jsonwebtoken | API auth | HS256 bearer tokens |
| axum::extract::ws | WebSocket push | Live dashboard updates |
| aws-sdk-s3 | Screenshot storage | Also works with MinIO |
| printpdf / weasyprint | PDF reports | CLI tool called via tokio::process |
| Kubernetes (Helm) | Orchestration | Optional — Docker Compose works too |

## Deployment Options

| Mode | Description |
| --- | --- |
| Docker Compose | Single host, all services in containers — recommended for teams |
| Kubernetes (Helm) | Auto-scaling workers, rolling updates, production clusters |
| Bare metal | cargo build --release, systemd units per service |

## Project Structure

rust-distributed-scanner/ coordinator/ worker/ common/ modules/ (all from V2, extended) dashboard/ frontend/ ← React + Vite src/ ← WebSocket handlers, auth middleware modules/ src/ xss.rs sqli.rs dir_enum.rs headers.rs jwt.rs graphql.rs subdomains.rs ml_filter.rs deploy/ docker-compose.yml helm/ ← Kubernetes Helm chart nginx.conf ← reverse proxy config reports/ template.html ← PDF report template Cargo.toml ← workspace

## Acceptance Criteria

- Dashboard shows live scan progress without page refresh

- JWT module detects 'alg:none' vulnerability on a test server

- GraphQL module dumps schema from an unprotected /graphql endpoint

- Rate limiter holds requests to configured req/s (measured with wrk)

- PDF report generated within 5 seconds of scan completion

- Screenshots attached to all HIGH findings in the dashboard

- Kubernetes deployment scales workers from 1 to 10 in under 60 seconds

## Future Improvements (Post V3)

- Distributed crawling synchronization across workers (shared bloom filter)

- CI/CD integration — GitHub Action to trigger scans on deploy

- SARIF output format for IDE and security toolchain integration

- Authenticated scan support — pass session cookies or OAuth tokens

⚠️  Security Notice — This tool is intended for educational and authorized security testing only. Only scan systems you own or have explicit written permission to test.